## Slide 1: Weekly Progress
Maurice - Week 4

## Slide 2: Tested Agent on OpenAI Envs: 170 ep (30min cpu)

## Slide 3: Tested Agent on OpenAI Envs: 190 ep (30min gpu)

## Slide 4: OpenAI Gym Gazebo Environment Completed
Bipedal2D is a 24-dimension observation space and 4-dimension action space
My robot is a 43-dimension observation space and an 18-dimension action space

## Slide 5: Not Completed
NEW DEV: make Gazebo execute sim without always rendering. Looking into this, not very straightforward.
Training Script - will finish by tonight (on track). Basically copy/paste of what I’ve already done for stock OpenAI Env training. Most of the difficulty will come from debugging, which I have until Sunday to do.
Assembly - my prints were stopped many times, seems to be an issue with the network. Making smaller prints for fidelity. Pushed goal back to next week. Minimal impact on overall plan.

## Slide 6: To do by next meeting:
Finish Debugging Env/Agent if needed
Figure out Gazebo rendering
Cleanup code (documentation etc)
Modify Agent to save policy in new file for every x# iterations using # as name
Start Training
Physical Assemly