## Slide 1: Weekly Progress
Maurice - Week 8

## Slide 2: To do by this meeting
OpenCV for tracking y, z and x_velocity
IMU for Roll, Pitch Yaw - still need to do yaw
Contact Sensors - need to finish perf-board
Send data from PC to PI (x, y, z, velocity)
Configure ADC for servo feedback (PI can only read digital)
Finish calibrating joint motors - automated script to fit feedback curve
Store Joint trajectories and Command trajectories for replay
Fix Hip/Shoulder CAD for reliable fastening
Redo torso CAD for easier fastening of components (IMU and other boards)
DEPLOY - in retrospect this was unrealistic given all I needed to do

## Slide 3: Latest Policy which I will deploy (fallback goal done!)

## Slide 4: Re-evaluation of timeline
No time left for reach goals :( | can definitely revisit later
→ CURRENT PLAN FOR CORE GOALS:
Tomorrow/Friday: test policy REPLAY (joint trajectories and command trajectories)
  Resize (cut/crimp) wires (3 hrs Thursday)
Monday: test LIVE policy
  Finish IMU Yaw (1hr - Thursday)
  Finish Contact Sensors / Perf Board (2 hrs - Saturday)
  Possibly improve camera data collection (3 hrs - Saturday)